TEST PLAN

Enterprise Resource Planning SYSTEM

| Field | Details |
| --- | --- |
| Document Version | v1.0 |
| Project Name | ERP System – Super Admin Integrated Management System |
| Prepared By | T.A.S. Wickramarathna |
| Date Prepared | 16/06/2026 |
| Last Updated | 18/06/2026 |
| Status | Draft |

CONFIDENTIAL — INTERNAL USE ONLY

Revision History

| Version | Date | Description of Changes | Author |
| --- | --- | --- | --- |
| v1.0 | 16/06/2026 | Initial Draft Created | T.A.S. Wickramarathna |

Table of Contents

- Introduction & Purpose -----------------------------------------------------------------------------------------------------  4

- Project Overview & Scope --------------------------------------------------------------------------------------------------  5

- Test Objectives ----------------------------------------------------------------------------------------------------------------  6

- Test Scope – In Scope / Out of Scope ------------------------------------------------------------------------------------ 7

- Test Strategy & Approach --------------------------------------------------------------------------------------------------  8

- Test Types --------------------------------------------------------------------------------------------------------------------- 10

- Test Environment ------------------------------------------------------------------------------------------------------------12

- Test Data Management ----------------------------------------------------------------------------------------------------14

- Test Schedule & Milestones ---------------------------------------------------------------------------------------------- 15

- Resources & Roles ---------------------------------------------------------------------------------------------------------- 16

- Risk & Mitigation Plan ----------------------------------------------------------------------------------------------------- 17

- Entry & Exit Criteria -------------------------------------------------------------------------------------------------------- 18

- Defect Management Process -------------------------------------------------------------------------------------------- 19

- Tools & Infrastructure ----------------------------------------------------------------------------------------------------- 22

- Assumptions & Dependencies ------------------------------------------------------------------------------------------- 23

- Approvals --------------------------------------------------------------------------------------------------------------------- 25

- Introduction & Purpose

This Test Plan document defines the strategy, scope, resources, schedule, approach, and testing activities required for the ERP System – Super Admin Integrated Management System.

The purpose of this document is to establish a structured approach for validating that all functional and non-functional requirements defined in the Software Requirements Specification (SRS) are correctly implemented before the system is deployed.

This test plan serves as a formal agreement among project stakeholders regarding how testing will be conducted, which resources will be used, the acceptance criteria, and the expected deliverables.

The document also provides a roadmap to ensure that every module of the ERP system functions correctly and meets institutional requirements.

1.1 Purpose

The purpose of this test plan is to:

- Verify that all system requirements specified in the SRS are implemented correctly.

- Validate functional and non-functional requirements.

- Ensure proper integration between all ERP modules.

- Identify and document software defects.

- Verify system security and data integrity.

- Ensure system reliability and performance.

- Increase confidence before deployment.

- Provide quality assurance throughout the software testing lifecycle.

1.2 Intended Audience

| Audience | Role / Interest |
| --- | --- |
| QA / Test Team | Execute testing activities and report defects |
| Project Supervisor | Review and approve testing deliverables |
| Development Team | Fix defects and provide technical support |
| Project Stakeholders | Review project progress |
| End Users | Participating in User Acceptance Testing |

1.3 References

The following documents are used as references:

- Software Requirements Specification (SRS) v1.0

- ERP System ER Diagram

2. Project Overview & Scope

2.1 Project Background

The ERP System is a centralized, integrated, web-based institutional management system designed to automate academic, administrative, financial, and operational activities within an educational institution.

The system combines multiple independent modules into a single platform to reduce manual work, improve efficiency, and maintain data consistency across departments.

The ERP system will help administrators manage all institutional processes from a centralized dashboard.

2.2 System Under Test (SUT)

| Attribute | Details |
| --- | --- |
| Application Name | ERP System – Super Admin Integrated Management System |
| Version | v1.0 |
| Platform | Web Application |
| Technology Stack | HTML, CSS, React framework, JavaScript, PHP, MySQL |
| Integration Points | GovPay, Email Services, Biometric Devices |
| Deployment Environment | Web Server (XAMPP) |

2.3 Modules Included

The following modules are included in the ERP system:

- Auditorium Management System

- Transport Management System

- Classroom Management System

- Course Management System

- Academic Planning System

- Finance Management System

- Biometric System

- Payment System

- Certificate System

- Admin Management System

3. Test Objectives

The primary objectives of testing are:

- Verify that all functional requirements specified in the SRS are implemented correctly.

- Validate that the system meets performance, security, and usability requirements.

- Identify and document defects before deployment.

- Verify integration between all modules.

- Ensure data consistency across the entire ERP system.

- Verify role-based access control.

- Ensure secure data handling.

- Validate search, filter, and export functionalities.

- Ensure all business workflows operate correctly.

- Verify overall system stability before production deployment.

4. Test Scope

4.1 In Scope

The following modules and functionalities will be tested.

| # | Feature / Module | Test Type(s) |
| --- | --- | --- |
| 1 | User Authentication & Authorization | Functional, Security |
| 2 | Auditorium Management | Functional, Integration |
| 3 | Transport Management | Functional, Integration |
| 4 | Classroom Management | Functional, Regression |
| 5 | Course Management | Functional |
| 6 | Academic Planning | Functional |
| 7 | Finance Management | Functional, Integration |
| 8 | Biometric System | Functional |
| 9 | Payment System | Functional |
| 10 | Certificate System | Functional |
| 11 | Admin Management | Functional, Security |
| 12 | Search, Filter and Export Features | Functional |
| 13 | Dashboard Navigation | Functional, Usability |

4.2 Out of Scope

The following items are excluded from this testing cycle.

| Excluded Item | Reason for Exclusion |
| --- | --- |
| Internet connectivity failures | Outside system control |
| GovPay service outages | Third-party dependency |
| Email provider failures | External service dependency |
| Hardware failures | Infrastructure issue |
| Operating system failures | Outside application scope |
| Mobile application testing | Mobile version not implemented |
| External network failures | Outside application scope |
| Future AI features | Planned for future enhancement |

5. Test Strategy & Approach

5.1 Testing Levels

The ERP System will be tested using multiple testing levels to ensure that individual modules and the entire system function correctly.

| Testing Level | Description | Owner |
| --- | --- | --- |
| Unit Testing | Individual functions and components are tested separately. | Development Team |
| Integration Testing | Verify communication and data flow between modules. | QA Team |
| System Testing | Test the complete integrated ERP system. | QA Team |
| User Acceptance Testing (UAT) | Verify whether the system satisfies business requirements. | End Users / Stakeholders |
| Regression Testing | Verify that existing functionality is not affected by new changes. | QA Team |
| Performance Testing | Measure speed, response time, and system stability. | QA Team |

5.2 Testing Techniques

The following testing techniques will be used:

Black Box Testing

Testing will be performed without knowledge of the internal source code.

Equivalence Partitioning

Inputs will be divided into valid and invalid groups to reduce the number of test cases.

Boundary Value Analysis

Input values at minimum, maximum, and boundary conditions will be tested.

Exploratory Testing

Testers will perform unscripted testing to identify hidden defects.

Risk-Based Testing

Critical business functions will receive higher testing priority.

Regression Testing

Existing features will be retested after bug fixes.

5.3 Testing Approach

The testing process will follow these activities:

- Review of the approved SRS document.

- Identify test scenarios.

- Create test cases.

- Prepare test data.

- Configure the test environment.

- Execute test cases.

- Report defects.

- Verify fixed defects.

- Perform regression testing.

- Conduct User Acceptance Testing.

- Prepare the Test Summary Report. (still not)

6. Test Types

The following test types will be performed.

| Test Type | Objective | Tool / Method |
| --- | --- | --- |
| Functional Testing | Verify system functionality according to requirements | Manual Testing |
| Smoke Testing | Verify critical functionalities after deployment | Manual Checklist |
| Regression Testing | Verify existing functionality after changes | Manual Testing |
| Integration Testing | Verify module interactions | Manual Testing |
| Security Testing | Verify authentication and authorization | Manual Testing |
| Performance Testing | Measure system speed and responsiveness | Manual Observation |
| Usability Testing | Verify user friendliness | Manual Testing |
| User Acceptance Testing (UAT) | Verify business requirements | End Users |

6.1 Functional Testing

The following areas will be tested:

- Login functionality

- User management

- Course management

- Student enrollment

- Finance calculations

- Attendance tracking

- Certificate generation

- Booking systems

6.2 Integration Testing

The following integrations will be verified:

- Student ↔ Enrollment

- Course ↔ Batch

- Course ↔ Finance

- Student ↔ Biometric

- Student ↔ Payment

- Student ↔ Certificate

- Classroom ↔ Batch

- Auditorium ↔ Booking

- Bus ↔ Reservation

6.3 System Testing

The entire ERP system will be tested as a single integrated application.

6.4 Regression Testing

Regression testing will be performed after:

- Bug fixes

- Module updates

- Database changes

- User interface changes

6.5 Security Testing

The following will be verified:

- Authentication

- Authorization

- Password security

- Session management

- Input validation

6.6 Performance Testing

Performance will be evaluated for:

- Page loading speed

- Search speed

- Database query performance

6.7 Usability Testing

The following will be evaluated:

- Navigation simplicity

- Form usability

- Error messages

- User experience

7. Test Environment

7.1 Environment Configuration

| Environment | Purpose | Owner |
| --- | --- | --- |
| DEV | Development testing | Development Team |
| SIT | System Integration Testing | QA Team |
| UAT | User Acceptance Testing | Stakeholders |
| PROD | Production Environment | System Administrator |

7.2 Hardware Requirements

| Component | Specification |
| --- | --- |
| Desktop/Laptop | Minimum Core i3 Processor |
| RAM | 8 GB or higher |
| Storage | 256 GB or higher |
| Network | Stable Internet Connection |
| Biometric Device | Optional |

7.3 Software Requirements

| Component | Specification |
| --- | --- |
| Operating System | Windows 10/11 |
| Frontend | HTML, CSS, React Framework, JavaScript |
| Backend | PHP |
| Database | MySQL |
| Server | XAMPP/WAMP |

7.4 Browser Compatibility

The system will be tested on:

- Google Chrome

7.5 Database Environment

The database environment includes:

- MySQL Database Server

- phpMyAdmin

8. Test Data Management

Test data will be created to simulate real-world scenarios.

8.1 Test Data Categories

| Data Category | Description | Responsible |
| --- | --- | --- |
| User Accounts | Admin and system users | QA Team |
| Student Records | Student information | QA Team |
| Lecturer Records | Lecturer information | QA Team |
| Course Records | Course information | QA Team |
| Batch Records | Batch information | QA Team |
| Classroom Records | Classroom data | QA Team |
| Auditorium Bookings | Event bookings | QA Team |
| Bus Reservations | Transport bookings | QA Team |
| Finance Records | Financial information | QA Team |
| Attendance Records | Biometric data | QA Team |
| Payment Records | GovPay data | QA Team |
| Certificate Records | Certificates and results | QA Team |

8.2 Test Data Rules

The following rules will be followed:

- Only test data will be used.

- Sensitive information will not be used.

- Invalid data will be created for negative testing.

- Duplicate data scenarios will be tested.

- Boundary values will be tested.

- Test data will be refreshed before each testing cycle.

8.3 Data Validation

The following validations will be carried out:

- Mandatory field validation

- Duplicate record validation

- Date validation

- Capacity validation

- Numeric validation

- Email validation

- Financial calculation validation

- Export validation

9. Test Schedule & Milestones

The testing activities will be performed according to the following schedule. Actual dates can be updated based on the project timeline.

| Phase / Activity | Start Date | End Date | Duration | Status |
| --- | --- | --- | --- | --- |
| Test Planning |  |  | 2 Days | Pending |
| Test Case Design & Review |  |  | 4 Days | Pending |
| Test Environment Setup |  |  | 2 Days | Pending |
| Test Data Preparation |  |  | 2 Days | Pending |
| Smoke Testing |  |  | 1 Day | Pending |
| System Integration Testing (SIT) |  |  | 5 Days | Pending |
| Defect Fixing & Retesting |  |  | 3 Days | Pending |
| Regression Testing |  |  | 3 Days | Pending |
| User Acceptance Testing (UAT) |  |  | 3 Days | Pending |
| Test Closure |  |  | 1 Day | Pending |

10. Resources & Roles

10.1 Team Structure

The following team members will participate in testing activities.

| Role | Team Member | Responsibilities |
| --- | --- | --- |
| QA Engineer | QA | Create test cases, execute tests, report defects |
| Developer | Development Team | Fix defects and support QA activities |
| Project Supervisor | Project Supervisor | Review documents and approve deliverables |
| User Representatives | End Users | Participating in User Acceptance Testing |

10.2 Responsibilities

QA Engineer

Responsibilities:

- Preparing for the Test Plan

- Create test cases

- Execute test cases

- Report on defects

- Perform retesting

- Conduct regression testing

- Prepare Test Summary Reports

Developer

Responsibilities:

- Resolve reported defects

- Support environment issues

- Update system functionality

Project Supervisor

Responsibilities:

- Review project documents

- Approved testing deliverables

- Monitor project progress

User Representatives

Responsibilities:

- Participating in UAT

- Validate business requirements

- Provide feedback

11. Risk & Mitigation Plan

Potential risks that may affect testing activities are identified below.

| Risk | Likelihood | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Requirement changes | High | High | Update test cases immediately | Project Supervisor |
| Delayed defect fixes | Medium | High | Prioritize critical defects | Development Team |
| Insufficient test data | Medium | Medium | Prepare test data in advance | QA Team |
| Third-party service failure | Medium | Medium | Use mock data when possible | Development Team |
| Resource unavailability | Low | Medium | Cross-train team members | Project Supervisor |

12. Entry & Exit Criteria

12.1 Entry Criteria

Testing can begin only when the following conditions are satisfied.

| # | Criterion | Verified By |
| --- | --- | --- |
| 1 | Test Plan is approved | Project Supervisor |
| 2 | SRS document is approved | Project Supervisor |
| 3 | Development is completed | Development Team |
| 4 | Test data is available | QA Team |
| 5 | Test cases are prepared | QA Team |
| 6 | Smoke testing is successful | QA Team |

12.2 Exit Criteria

Testing can be completed only when the following conditions are met.

| # | Criterion | Verified By |
| --- | --- | --- |
| 1 | All test cases are executed | QA Team |
| 2 | No Critical defects remain open | QA Team |
| 3 | High severity defects are resolved | Development Team |
| 4 | Regression testing is completed | QA Team |
| 5 | UAT is completed successfully | User Representatives |
| 6 | Test Summary Report is prepared | QA Team |
| 7 | Project Supervisor approval is obtained | Project Supervisor |

12.3 Suspension & Resumption Criteria

Suspension Criteria

Testing activities will be temporarily suspended if:

- More than 30% of test cases are blocked.

- The application crashes repeatedly.

- The database becomes unavailable.

- The test environment is unstable.

- Critical defects prevent further testing.

Resumption Criteria

Testing will resume when:

- Blocking issues are resolved.

- The environment becomes stable.

- Smoke testing passes successfully.

13. Defect Management Process

The defect management process ensures that all defects are tracked and resolved efficiently.

13.1 Defect Lifecycle

The defect lifecycle follows these stages:

- New

- Assigned

- Open

- In Progress

- Fixed

- Retest

- Closed

- Reopened

- Deferred

- Rejected

Defect State Descriptions

| State | Description |
| --- | --- |
| New | Defect is reported by QA |
| Assigned | Assigned to developer |
| Open | Accepted for fixing |
| In Progress | Developer is fixing the issue |
| Fixed | Issue is resolved |
| Retest | QA verifies the fix |
| Closed | Defects are resolved successfully |
| Reopened | Issue still exists |
| Deferred | Fix postponed |
| Rejected | Not a valid defect |

13.2 Severity Levels

| Severity | Description |
| --- | --- |
| Critical | System crash or data loss |
| High | Major functionality unavailable |
| Medium | Functionality partially affected |
| Low | Minor cosmetic issue |

13.3 Priority Levels

| Priority | Description |
| --- | --- |
| High | Immediate fix required |
| Medium | Fix required soon |
| Low | Fix can be postponed |

13.4 Defect Report Template

Each defect report should contain:

- Test Case ID

- Module Name

- Test Case Title

- Test Type

- Severity

- Priority

- Preconditions

- Test Steps

- Test Data

- Expected Result

- Actual Result

- Status

- Status

14. Tools & Infrastructure

The following tools and infrastructure will be used to support testing activities.

14.1 Testing Tools

| Category |  | Tool |  | Purpose |
| --- | --- | --- | --- | --- |
| Test Documentation |  | Microsoft Word |  | Prepare Test Plan, Test Cases and Reports |
| Spreadsheet Management |  | Microsoft Excel |  | Manage test data and defect logs |
| Source Code Editor |  | Visual Studio Code |  | Develop and review source code |
| Database Management |  | phpMyAdmin |  | Manage MySQL database |
| Database Server |  | MySQL |  | Store application data |
| Web Server |  | Apache (XAMPP) |  | Host the application |
| Browser Testing |  | Google Chrome |  | Execute browser-based testing |
| Version Control | GitHub |  | Source code management |  |

14.2 Infrastructure Requirements

The following infrastructure is required for testing.

Hardware Infrastructure

- Desktop Computer or Laptop

- Minimum 8 GB RAM

- Stable Internet Connection

- Minimum 256 GB Storage

- Optional Biometric Device

Software Infrastructure

- Windows 10 or Windows 11

- XAMPP

- MySQL Database

- PHP

- HTML

- CSS

- JavaScript

15. Assumptions & Dependencies

This section identifies assumptions and dependencies that may impact testing activities.

15.1 Assumptions

The following assumptions are considered during testing.

- The Software Requirements Specification (SRS) is finalized and approved.

- Development activities are completed before testing begins.

- The database server is available throughout testing.

- All users have stable internet connectivity.

- External services remain operational.

- Test environments are properly configured.

- Required resources are available.

- Test data is prepared before execution.

- Users follow the correct workflow sequence.

15.2 Dependencies

The ERP system depends on the following components.

| Dependency | Owner | Description |
| --- | --- | --- |
| GovPay Service | External Provider | Required for payment processing |
| Email Service | External Provider | Required for notifications |
| Biometric Device | Institution | Required for attendance tracking |
| Web Server | System Administrator | Required to host the system |
| Browser Availability | End Users | Required to access the system |

15.3 External Dependencies

The following external services are outside the system's direct control.

- Internet service availability

- GovPay availability

- Email server availability

- Hardware availability

- Network availability

16. Approvals

By signing below, the approver acknowledges that they have reviewed this Test Plan and agree with its contents, scope, and testing approach.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| T.A.S. Wickramarathna | Prepared By |  |  |
| Project Supervisor | Reviewed By |  |  |
| Project Supervisor | Approved By |  |  |
| Institutional Stakeholder | Final Approval |  |  |